## Slide 1: KONFIGURASI dan IMPLEMENTASI ERP
IMPLEMENTASI ERP
Pendekatan ASAP
R. Wahjoe Witjaksono
Sistem Informasi– Fakultas Rekayasa Industri

## Slide 2: TUJUAN PEMBELAJARAN
PO10 Pemahaman dan kemampuan untuk mendukung penggunaan, penyampaian, dan pengelolaan sistem informasi dalam lingkungan Sistem Informasi.
LO1 Mahasiswa mampu menjelaskan tentang Enterprise Resource Planning
  Konsep dan perkembangan ERP
  Modul ERP
  Generasi ERP saat ini
  Generasi ERP berikutnya
  Dinamika marketplace ERP

## Slide 3: ASAP
Accelerated SAP (ASAP) is SAP's standard implementation methodology. It contains the Roadmap, a step-by-step guide that incorporates experience from many years of implementing R/3.
Accelerated SAP contains a multitude of tools, accelerators and useful information to assist all team members in implementing R/3. Quality checks are incorporated at the end of each phase to easily monitor deliverables and critical success factors.

## Slide 4
ASAP

## Slide 5: Phase 1 : Project Preparation
Goal Setting
Define project goals & objectives
Implementation strategy 1.Clarify the scope of implementation 2.Establish the project organization and relevant committees and assign resources
Implementation Sequence Define sequence in project has to be executed
Team
Core team+ project team+ consultant team
Sign Off
At the end of phase every above steps will be documented & will be signed off with the client
During this phase the team goes through initial planning and preparation for SAP project.

## Slide 6: Phase 1 : Project Preparation

## Slide 7: Phase 2 : Business Blueprint
SCOPE DOCUMENT
This document will consists of questionnaire of entire business process
AS IS
1.Understanding the business Process from the core team. 2.Based on the input ASIS document has to be created according to module wise
TO BE
1.In this process will map the business process in SAP based on ASIS 2.Module wise TOBE document has to be created
GAP ANALYSIS
1.The GAP b/w ASIS process & TOBE process is called GAP analysis ie., The inputs or the business process which can’t mapped into standard SAP will be analyzed here
2.GAP document has to be created
SIGN OFF
Each process above has to be taken sign off from client
The purpose of this phase is to achieve a common understanding of how the company intends to run SAP to support their business. The result is the Business Blueprint, a detailed documentation of the results gathered during requirements workshops.

## Slide 8
Phase 2 : Business Blueprint

## Slide 9: Phase 3 : Realization
Baseline
Major scope
Final Configuration
Remaining scope
SIGN OFF
Each process above has to be taken sign off from client
The purpose of this phase is to implement all the business process requirements based on the Business Blueprint. The system configuration methodology is provided in two work packages: Baseline (major scope); and Final configuration (remaining scope).

## Slide 10
Phase 3 : Realization

## Slide 11
Unit Testing
Testing within each module
Integration Testing
Integrate testing of modules ie., combine testing of all the modules
User Training
Cut over Strategy
legacy system will be migrated to SAP system.
SIGN OFF
Each process above has to be taken sign off from client
The purpose of this phase is to complete the final preparation (including testing, end user training, system management and cutover activities) to finalize your readiness to go live. The Final Preparation phase also serves to resolve all critical open issues. On successful completion of this phase, you are ready to run your business in your live SAP System.
Phase 4 : Final Preparation

## Slide 12: Phase 4 : Final Preparation

## Slide 13: Phase 5 : Go Live & Support
Production Support
Monitor System Transactions
Optimize Performance
Help Desk & Competency Center
The purpose of this phase is to move from a project-oriented, pre-production environment to live production operation.

## Slide 14: Phase 5 : Go Live & Support

## Slide 15: ASAP Roadmap
Final Preparation
Project Preparation
Business Blueprint
Realization
Setup of Local Project Organization
Adaption of Strategic Framework
Establish OCM Procedures + Responsibles
Infrastructure Requirements and Design
Early Adoption of Best
Business Practice Proceesses
Training and Documentation Strategy
Data Management Standards Implementation
Data Cleansing and Data Preparation
Completion Check & Prepare for Next Phase
General Project Management
Local Business Blueprint Documentation
Security Requirements
Infrastructure Planning
System Operation Stategy
Early Adoption of Best
Business Practice Processes
Training Planning
Data Cleansing and Data Preparation
Completion Check & Prepare for Next Phase
OCM Organizational Alignment + Change Analysis
General Project Management
OCM
Training Preparation
Configuration & Development
Unit / Process / Integration /
Business Acceptance Testing
Early Adoption of Best
Business Practice Processes
Infrastructure Implementation
Data Preparation & Data Migration Simulation
Completion Check & Prepare for Next Phase
Cutover Planning & Preparation
Business Transition Planning for Cutover
General Project Management
OCM
End User Training
End User Practice in the System
Data Migration to Production
Infrastructure Finalization
Cutover Management
Business Simulation
Pre-Go-Live Operations
Completion Check & Prepare for Next Phase
Final Cutover and Controlled Process GoLive
GoLive and Support
General Project Management
OCM
Project Closing
System Support
Business Support

## Slide 16
Quiz

## Slide 17
Tugas